Collaboration Spike Outline

Expert Scale × Overtone — Technical Collaboration Proposal

Prepared for: Drew Harris, Founder - Expert Scale (Apex Replicant™)

Prepared by: Muhammad Atif, Founder - Visions Craft (Overtone)

Date: August 2026

Status: Proposal only - no commercial commitment

1. Purpose

On our discussion you confirmed that Protégé runs primarily through a web interface today, and that live meeting join is the missing capability. Overtone already joins Meet, Zoom, and Teams as a participant and answers from an indexed deck or session source.

Escalation model (as you described)

Out of specialty — refuse / out of scope

On-scope but thin — dig knowledge base deeper, then escalate if still insufficient

Lead-gen / limited capacity — escalate serious asks and time commitments to the human expert

This spike wires (A) your judgment ladder into (B) our live join path once, end-to-end.

2. Goal (2–3 weeks, light)

Bot joins a live meeting → answers only when grounded in session sources → otherwise abstains or flags “needs expert” the way your escalate loop does.

This is a collaboration proof, not a product sale and not an investment discussion. Commercial shape is deferred until after one clean end-to-end run.

3. Scope

In scope

| # | Deliverable |
| --- | --- |
| 1 | Meet join (Recall) + realtime voice + deck/session grounding (existing Overtone path) |
| 2 | Escalation mapping stub: out-of-scope refuse / on-scope dig / escalate-if-thin → log needs expert |
| 3 | Short write-up: what worked, latency notes, and what would plug into Apex / Protégé APIs |

Out of scope for this spike

Full Apex / Protégé product integration or production SLA

Pricing, equity, exclusivity, or fundraising

Rebuilding your judgment layer from scratch

4. Success criteria

We call the spike successful if:

In a live Meet, a grounded question receives a source-bound answer (deck / session).

An out-of-scope or ungroundable question refuses or escalates - no invented answer.

Escalations are visible (log / flag: topic, reason, timestamp) for a human expert to treat as ground truth later.

5. Contribution model

| Expert Scale | Overtone |
| --- | --- |
| Escalation rules + when “needs expert” is correct | Meet / Zoom / Teams join + presenter AV + voice relay |
| Optional sample specialty scope (e.g. GTM-only) for the test | Indexed deck / session grounding + tool calls |
| One short review call after you try Launch | Spike build + honest latency / failure notes |

6. Suggested next steps

Try Launch on the dashboard with your own Meet link (feedback welcome).

Lock a 30-minute working session to align escalate-stub fields with your handoff model today.

After one clean end-to-end run, decide commercial shape (integration / ongoing collab) — or stop cleanly.

Contact

Muhammad Atif - Overtone

ranaatif1299@gmail.com

Dashboard (Launch): https://overtone-dashboard-4idrhaffca-uc.a.run.app